Portfolio group 6 team 1

|  |  |  |  |
| --- | --- | --- | --- |
| **Week** | **Issues encountered** | **Actions** | **Outcomes** |
| 1/10/2018 | python 3.7 was not installed by the it staff. |  | Product creation was delayed as we were unable to practise using PyCharm with python 3.7. |
| 15/10/2018 | SQLite was not installed. Was unable to star practise with sqlite and database creation. |  |  |
| 23/10/2018 | Split the PowerPoint between users |  |  |
|  | | | |
| 29/10/2018 | started planning for tasks to be done and assign people to each task |  |  |
| 5/11/2018 | no longer using DBNnavigator with Pycharm. will be using SQLite admin. |  |  |
| 5/11/2018 | Uploading to git hub is disabled |  | We cannot upload completed work until this is enabled. This will delay the project as files cannot be shared between team members |
|  | | | |
| 12/11/2018 | Member did not show up. Was unable to split takes properly | We redistributed some of his tasks among the other team members. This required changes to the Gantt chart. | This delayed the project and put more responsibility on the other team members. That being said, we were able to make progress despite his absence. |
| 10/12/2018 | Aleksander Szlaski was unable to come in | Had to spit up work without him |  |
| 30/12/2018 | SQL error line 26 : sqlite3.OperationalError: near "TEXT": syntax error |  |  |
| 30/12/2018 | The policy has not been added to the GUI. | A new task has been added to the Trello. | The task is not urgent, however it is vital that the final version contains this, as it is a legal requirement from the company. |
| 9/1/2019 | No test plan has been created | Will have to create one with a team meeting |  |